Project Planning Phase

(Product Backlog, Sprint Planning, Stories, Story points)

| Date | 01 October 2026 |
| --- | --- |
| Team ID | SWTID-2026-6616 |
| Project Name | Auto Ticket Classification using Flow Designer |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the following backlog to plan the ServiceNow Skill Wallet course project. Story points represent relative effort for configuration, testing, and documentation.

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Platform & Flow Setup | USN-1 | As a ServiceNow learner, I want to configure the incident/ticket flow environment so that the project can be implemented in Flow Designer. | 2 | High | Student |
| Sprint-1 | Platform & Flow Setup | USN-2 | As a ServiceNow learner, I want to define the ticket classification fields and categories so that incoming tickets can be routed consistently. | 2 | High | Student |
| Sprint-2 | Classification Logic | USN-3 | As a ServiceNow learner, I want conditions in the flow to identify ticket type/category so that classification is automated. | 3 | High | Student |
| Sprint-2 | Classification Logic | USN-4 | As a ServiceNow learner, I want actions to assign the appropriate assignment group/category so that classified tickets reach the right team. | 3 | High | Student |
| Sprint-3 | Testing & Validation | USN-5 | As a ServiceNow learner, I want to test multiple ticket inputs and verify the expected classification path before documenting the solution. | 3 | Medium | Student |
| Sprint-3 | Testing & Validation | USN-6 | As a ServiceNow learner, I want to record test cases and observed results so that the flow behaviour can be evaluated objectively. | 2 | Medium | Student |
| Sprint-4 | Documentation & Review | USN-7 | As a ServiceNow learner, I want to document the trigger, conditions, actions, benefits, limitations, and future enhancements for submission. | 2 | Medium | Student |
| Sprint-4 | Documentation & Review | USN-8 | As a ServiceNow learner, I want to review the completed flow configuration and prepare the final course documentation. | 1 | Low | Student |

Project Tracker, Velocity & Burndown Chart (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 4 | 2 Days | 01 Oct 2026 | 02 Oct 2026 | Not provided | Not provided |
| Sprint-2 | 6 | 2 Days | 03 Oct 2026 | 04 Oct 2026 | Not provided | Not provided |
| Sprint-3 | 5 | 2 Days | 05 Oct 2026 | 06 Oct 2026 | Not provided | Not provided |
| Sprint-4 | 3 | 2 Days | 07 Oct 2026 | 08 Oct 2026 | Not provided | Not provided |

Velocity:

For this project, velocity is measured as story points completed per sprint. Since actual completion data was not provided, the table above intentionally keeps actual completion and release fields as “Not provided.” The planned backlog contains 18 story points across four sprints.

Planned average velocity = Total planned story points / Number of sprints = 18 / 4 = 4.5 story points per sprint

Burndown Chart:

A burndown chart is a graphical representation of remaining work against time. For this project, the chart should be updated after each sprint using the actual story points remaining. Because actual completion data was not supplied, no fabricated completion curve is included.

[Insert Burndown Chart: Update after each sprint using actual remaining story points]

Flow Design Summary:

| Stage | ServiceNow Element | Project Logic | Expected Outcome |
| --- | --- | --- | --- |
| 1. Trigger | Flow Designer Trigger | Start when a new incident/ticket is created or the configured ticket condition occurs. | Flow starts automatically. |
| 2. Conditions | Flow Logic / If-Else | Evaluate configured ticket fields such as category, description, or selected classification value. | Matching classification path is selected. |
| 3. Actions | Flow Designer Actions | Set the relevant classification and/or assignment group according to the configured rule. | Ticket is classified and routed. |
| 4. Validation | Test & Review | Run representative test cases and compare observed behaviour with expected behaviour. | Configuration can be verified without inventing results. |

References:

• ServiceNow Documentation – Flow Designer and workflow automation concepts.

• ServiceNow Skill Wallet – ServiceNow Course learning materials.

• ServiceNow Documentation – Incident Management and assignment/group concepts.